# NORTH YORKSHIRE RURAL HOUSING ENABLER NETWORK

# AGENDA ITEM NO: 3

# REPORT TO:	North Yorkshire Rural Housing Enabler Network

DATE:		31 August 2016

SUBJECT: 	           RHE Monitoring and Performance 2016/17

# AUTHOR:		Colin Huby

1.0	 Purpose

1.1	To report on rural affordable housing delivery figures for 2016/17 up to the end of Q1 with any completions and consents in this first quarter. To list the number of rural enquiries in Q1 and to identify any of these enquiries for the Community Led Housing project.

2.0	 Progress to date

Spreadsheets are attached showing detailed figures for the 2016/17 Programme.

# Monitoring matters agreed/adopted since the meeting in April 2016

At the NYRHE Network meeting held on 27th April 2016, it was suggested that the planning consents spreadsheet only needed to show the figures for each quarter rather than detail each individual site.

# 3.0	NY Rural Delivery Programme 2016/17

# Rural Programme forecast completions for 2016/17 total 226

Craven 32, Hambleton 80, Harrogate 19, Richmondshire 0, Ryedale 21,

Scarborough 0, Selby 60 and East Riding 14

(31 forecast completions are in the NYM Nat Park and YD Nat Park)

By RP:

Broadacres 61, Yorkshire 67, Accent 14, SDC 15, Leeds Fed 9, ERYC 8,

HBC 5, North Star 4, CDC 1, SDC 15,

(13 Private Developer, 29 TBC).

Type of site:

S106 163, Exception 41 and 100% AH not RES 22

# The target is 100 per annum.

# At the April Network meeting the forecast total was 238 across 28

schemes with the final forecast now at 226 across 27 schemes.

.

In Harrogate, 15 units at Hampsthwaite were moved to the 17/18

Programme (now completing in May 2017)

In Selby, 3 more units were added to the total at Newton Kyme.

.

|  | Total | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- | --- |
| Forecast affordable housing completions 16/17 | 226 | 65 | 9 | 67 | 85 |
| Actual affordable housing completions 16/17 |  | 65 | 5 |  |  |

2016/17 Quarter 1

# Forecast completions for Quarter 1 totaled 65

# Actual completions for Q1 totaled 65

# 10 in Craven, 25 in Hambleton, 13 in Ryedale, 21 in Selby and 1 in East

# Riding.

# NY Rural Enquires Q1

| Craven | 5 |
| --- | --- |
| Harrogate | 27 |
| Hambleton | 2 |
| Richmondshire | 0 |
| Ryedale | 4 |
| Scarborough | 0 |
| Selby | 7 |
| East Riding | 1 |
| Total | 46 |

# Out of the 46 rural enquiries for Q1, 4 are community led planning enquiries. These are as follows:

# Ampleforth (Ryedale), West Bank nr Carlton (Selby), Helperby (Hambleton) and Burton in Lonsdale (Craven).

# The total number of completions for 16/17 now stands at 70 which compares with a total of 47 at this time last year (15/16 Q1).

# Planning consents achieved by LA in 2016/17

# Planning consents forecast in 2016/17 total 656 units

Craven 29, Hambleton 12, Harrogate 362, Richmondshire 26, Ryedale 83, Scarborough 54,Selby 59 and East Riding 31

Q1 actual    =    175

23 in Craven, 106 in Harrogate, 29 in Selby and 17 in East Riding.

4.0       Future Milestones

The RHE Monitoring and Performance reports will continue to inform the

Network about delivery and future progress on a quarterly basis.

5.0	Recommendation

NYRHE Network members are requested to note and agree the following:

- Delivery to the end of Q1 for 2016/17 stands at  70

- Total forecast of rural completions (226) for the 2016/17 RHE Programme (by LA and RP breakdown of units).

- Total forecast of rural planning consents (656) for the 2016/17 RHE Programme with (175) actual consents up to the end of Q1.