# NORTH & EAST YORKSHIRE RURAL HOUSING ENABLER NETWORK

# AGENDA ITEM NO: 12

# REPORT TO:	North & East Yorkshire Rural Housing Enabler Network

DATE:		November 2021

SUBJECT: 	           RHE Monitoring and Performance 2021/22

# AUTHOR:		Colin Huby

1.0     Purpose

  - To report on rural affordable housing delivery for 2021/22 up to the end of

Q2. To list the rural enquiries in Q2 and identify any of these enquiries

for the Community Housing Project.

|  |  |  |  | Total | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Forecast Affordable housing completions | 374 | 17 | 14 | 96 | 247 |
| Actual affordable housing completions |  | 92 | 39 | 53 |  |  |

# 2.0	N&EY Rural Delivery Programme 2021/22

# The Programme forecast for 21/22 = 374*

# *This figure has increased from 313 in Q1 with 3 more sites in Craven (total 78 units), 1 site in Hambleton (1 unit) and 18 units reduced at the Kirkbymoorside site in Ryedale after reviewing completion dates for delivery this year.

# Rural Programme completions for 2021/22 = 92 to the end of Q2.

# This compares to 98 completions at this time last year.

# By LA

| LA | Completion forecast | Completions actual | % Actual v Forecast |
| --- | --- | --- | --- |
| Craven | 132 | 24 |  |
| Hambleton | 9 | 6 |  |
| Richmondshire | 8 |  |  |
| Ryedale | 74 | 31 |  |
| Scarborough | 33 | 9 |  |
| Selby | 14 | 14 | 100% |
| East Riding | 104 | 8 |  |
| TOTAL | 374 | 92 |  |

By RP:

| RP | Completions forecast | Completions actual | Forecast S106 | Forecast Exception | Forecast 100% AH not RES | % Actuals v Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| York HA | 19 | 7 | 7 | 12 |  |  |
| Broadacres | 9 | 1 |  |  | 9 |  |
| Yorkshire | 93 | 5 | 25 |  | 68 |  |
| WDH | 21 |  |  |  | 21 |  |
| Thirteen Group | 65 | 36 | 83 |  |  |  |
| CDC/Lune Valley | 9 |  | 9 |  |  |  |
| CDC | 10 | 4 | 4 |  | 6 |  |
| CDC/Jigsaw | 4 | 4 |  |  | 4 |  |
| Jigsaw | 16 | 16 |  |  | 16 |  |
| Heylo | 7 | 12 | 7 |  |  |  |
| Hellens | 10 | 7 | 10 |  |  |  |
| Railway | 8 |  | 8 |  |  |  |
| TBC | 14 |  | 14 |  |  |  |
| Private Dev | 4 |  | 4 |  |  |  |
| CLH | 2 |  |  |  | 2 |  |
| Rentplus | 7 |  | 7 |  |  |  |
| Hull Churches | 4 |  | 4 |  |  |  |
| Housing21 | 72 |  |  |  | 72 |  |
| TOTAL FORECAST | 374 |  | 164 | 12 | 198 |  |
| TOTAL ACTUAL |  | 92 | 70 |  | 22 |  |
| RES/S106 % of Forecast Comps |  |  |  |  |
| RES/S106 % of Actual Comps |  |  |  |  |
| Total Actual v Total Forecast |  |  |  |  |  |

Forecast type of site:  S106 164, RES 12 and 100% AH 198

Actual delivery by type of site: S106 70, RES 0, 100%AH 22

By NP

| Nat Park | Completions forecast | Completions actual | % Actual v Forecast |
| --- | --- | --- | --- |
| YDNPA | 24 | 16 |  |
| NYMNPA | 18 |  |  |
| TOTAL | 42 | 16 |  |

The total forecast for both Nat Parks has increased from 26 to 42.

YDNPA has an additional site at Long Preston which has now delivered 16 units.

2021/22 Tenure breakdown to Q2

| Tenure | F/cast | Actual | % Comp of total |
| --- | --- | --- | --- |
| Aff Rent | 168 | 52 |  |
| Social Rent | 0 | 5 |  |
| Shared Own' | 165 | 33 |  |
| DFS | 12 |  |  |
| Rent2Buy | 7 |  |  |
| Intermediate | 22 | 2 |  |
| Total | 374 | 92 |  |

2021/22 Quarter 2

# Forecast completions for Quarter 2 totaled 14

# Actual completions for Q2 totaled 53

# 18 in Craven, 5 in Hambleton, 16 in Ryedale, 9 in Scarborough and

# 5 in East Riding.

3.0      Rural Enquiries to end of Q2

| Craven | 1 |
| --- | --- |
| Hambleton | 2 |
| Richmondshire | 1 |
| Ryedale | 0 |
| Scarborough | 0 |
| Selby | 0 |
| East Riding | 1 |
| Total | 5 |

# Out of the 5 rural enquiries for Q2, 3 are community led enquiries:

# Thorton in Craven. Hudswell in Richmondshire and Homes for Heroes in East Riding.

4.0      Planning consents achieved by LA in 2021/22

Planning consents for Q2 in 2021/22 = 0

| LA | Forecasted Consents (affordable) | S106 | RES | 100% AH not RES | Actual Q1 Out | Actual Q1 Full | Actual Q2 Out | Actual Q2 Full | Actual Q3 Out | Actual Q3 Full | Actual Q4 Out | Actual Q4 Full |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Craven | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Hambleton | 44 | 0 | 0 | 0 | 0 | 44 | 0 | 0 |  |  |  |  |
| Richmondshire | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Ryedale | 103 | 103 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Scarborough | 36 | 0 | 36 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |
| Selby | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| East Riding | 0 | 0 | 0 | 0 | 0 | 2 | 0 | 0 |  |  |  |  |
| Total | 183 | 0 | 36 | 2 |  |  |  |  |  |  |  |  |
| Actuals |  |  |  |  | 0 | 46 | 0 | 0 |  |  |  |  |

| Total Outline Actuals | 0 |
| --- | --- |
| Total Full Actuals |  | 46 |

4.0	Recommendation

N&EYRHE Network members are requested to note and agree the following:

- 92 affordable completions up to the end of Q2

- Forecast completions for 2021/22 = 374

- Planning consents for 2021/22 up to end of Q2 = 46

- 5 new rural enquiries for Q2 with 3 of these CLH enquiries.