# NORTH & EAST YORKSHIRE RURAL HOUSING ENABLER NETWORK

# AGENDA ITEM NO: 5

# REPORT TO:	North & East Yorkshire Rural Housing Enabler Network

DATE:		November 2022

SUBJECT: 	           RHE Monitoring and Performance 2022/23

# AUTHOR:		Colin Huby

1.0     Purpose

  - To report on rural affordable housing delivery for 2022/23 up to the end of

Q2. To list the rural enquiries in Q2 and identify any of these enquiries

for the Community Housing Project.

|  |  |  |  | Total | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Forecast Affordable housing completions | 229 | 6 | 16 | 4 | 203 |
| Actual affordable housing completions |  | 55 | 17 | 38 |  |  |

# 2.0	N&E Yorkshire  Rural Delivery Programme 2022/23

# The Programme forecast for 22/23 = 229

# This has increased by 54 from 175 in Q1 due to the additional site in Selby

# Rural Programme completions for 2022/23 = 55 to the end of Q2.

# By LA

| LA | Completion forecast | Completions actual | % Actual v Forecast |
| --- | --- | --- | --- |
| Craven | 23 |  |  |
| Hambleton | 21 |  |  |
| Richmondshire | 0 |  |  |
| Ryedale | 40 | 22 |  |
| Scarborough | 4 | 3 |  |
| Selby | 56 |  |  |
| East Riding | 85 | 30 |  |
| TOTAL | 229 | 55 |  |

By RP:

| RP | Completions forecast | Completions actual | Forecast S106 | Forecast Exception | Forecast 100% AH not RES | % Actuals v Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| York/Karbon | 56 |  | 2 |  | 54 |  |
| Beyond Housing | 18 |  |  | 18 |  |  |
| Yorkshire | 31 | 22 | 2 |  | 29 |  |
| WDH | 40 |  | 17 |  | 23 |  |
| Thirteen Group | 38 | 17 | 38 |  |  |  |
| Rentplus | 1 | 1 | 1 |  |  |  |
| CLH | 2 | 3 |  |  | 2 |  |
| Auxesia | 6 | 8 | 6 |  |  |  |
| Heron EF | 6 |  |  |  | 6 |  |
| Together | 9 |  | 9 |  |  |  |
| TBC | 10 |  | 10 |  |  |  |
| Railway | 6 |  | 6 |  |  |  |
| Hellens | 2 |  | 2 |  |  |  |
| Private Dev | 4 | 4 | 4 |  |  |  |
| TOTAL FORECAST | 229 |  | 97 | 18 | 114 |  |
| TOTAL ACTUAL |  | 55 | 32 |  | 23 |  |
| RES/S106 % of Forecast Comps |  |  |  |  |
| RES/S106 % of Actual Comps |  |  |  |  |
| Total Actual v Total Forecast |  |  |  |  |  |

Type of site:  S106 97 Exception 18 and 100% AH 114

The NYMNPA has a forecast of 6 affordable units and has completed 5 in Q1

The YDNPA has a forecast of 0 affordable units for 22/23

2022/23 Tenure breakdown for Q2

| Tenure | F/cast | Actual | % Comp of total |
| --- | --- | --- | --- |
| Aff Rent | 114 | 24 |  |
| Social Rent | 8 |  |  |
| Shared Own' | 55 | 22 |  |
| DFS/DMS | 4 | 2 |  |
| Rent2Buy | 31 | 1 |  |
| Intermediate | 17 | 6 |  |
| Total | 229 | 55 |  |

2022/23 Completions in Quarter 1 and 2

# Forecast completions for Quarter 1 totaled 6

Actual completions for Q1 totaled 17

# 5 in Ryedale, 3 in Scarborough and 9 in East Riding.

# Forecast completions for Quarter 2 totaled 16

# Actual completions for Q2 totaled 38

# 21 in East Riding and 17 in Ryedale

3.0      Rural Enquiries to end of Q2

| Craven | 1 |
| --- | --- |
| Hambleton | 0 |
| Richmondshire | 0 |
| Ryedale | 7 |
| Scarborough | 0 |
| Selby | 0 |
| East Riding | 2 |
| Total | 10 |

# Out of the 10 rural enquiries for Q2, none are community led enquiries.

# There were 3 rural enquiries in Q1 again none were CLH ones.

4.0      Planning consents achieved by LA in 2022/23

Planning consents for Q1 in 2022/23 = 11

Planning consents for Q2 in 2022/23 = 27

| LA | Forecasted Consents (affordable) | S106 | RES | 100% AH not RES | Actual Q1 Out | Actual Q1 Full | Actual Q2 Out | Actual Q2 Full | Actual Q3 Out | Actual Q3 Full | Actual Q4 Out | Actual Q4 Full |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Craven | 52 | 50 | 0 | 2 | 0 | 0 | 5 | 0 |  |  |  |  |
| Hambleton | 34 | 34 | 0 | 0 | 0 | 0 | 0 | 17 |  |  |  |  |
| Richmondshire | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Ryedale | 92 | 73 | 19 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Scarborough | 30 | 0 | 30 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| Selby | 60 | 60 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| East Riding | 104 | 40 | 44 | 20 | 0 | 11 | 10 | 0 |  |  |  |  |
| Total | 372 | 257 | 93 | 22 |  |  |  |  |  |  |  |  |
| Actuals |  |  |  |  | 0 | 11 | 10 | 17 |  |  |  |  |

| Total Outline Actuals | 10 |
| --- | --- |
| Total Full Actuals |  | 28 |

4.0	Recommendation

N&EYRHE Network members are requested to note and agree the following:

- 17 total completions up to the end of Q1

- 55 total completions up to the end of Q2

- Revised forecast completions for 2022/23 = 229

- Planning consents for 2022/23 to Q2 = 38 (10 outline/28 full)

- 10 rural enquiries for Q2 with none being CLH enquiries