# NORTH & EAST YORKSHIRE RURAL HOUSING ENABLER NETWORK

# AGENDA ITEM NO: 3

# REPORT TO:	North & East Yorkshire Rural Housing Enabler Network

DATE:		August 2021

SUBJECT: 	           RHE Monitoring and Performance 2021/22

# AUTHOR:		Colin Huby

1.0     Purpose

  - To report on rural affordable housing delivery for 2021/22 up to the end of

Q1. To list the rural enquiries in Q1 and identify any of these enquiries

for the Community Housing Project.

|  |  |  |  | Total | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Forecast Affordable housing completions | 313 | 17 | 14 | 90 | 192 |
| Actual affordable housing completions |  |  | 39 |  |  |  |

# 2.0	N&EY Rural Delivery Programme 2021/22

# The Programme forecast for 21/22 = 313

# Rural Programme completions for 2021/22 = 39 to the end of Q1.

# By LA

| LA | Completion forecast | Completions actual | % Actual v Forecast |
| --- | --- | --- | --- |
| Craven | 54 | 6 |  |
| Hambleton | 8 | 1 |  |
| Richmondshire | 8 |  |  |
| Ryedale | 92 | 15 |  |
| Scarborough | 33 |  |  |
| Selby | 14 | 14 | 100% |
| East Riding | 104 | 3 |  |
| TOTAL | 313 | 39 |  |

By RP:

| RP | Completions forecast | Completions actual | Forecast S106 | Forecast Exception | Forecast 100% AH not RES | % Actuals v Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| York HA | 19 | 7 | 7 | 12 |  |  |
| Broadacres | 8 | 1 |  |  | 8 |  |
| Yorkshire | 93 |  | 25 |  | 68 |  |
| WDH | 21 |  | 21 |  |  |  |
| Thirteen Group | 83 | 15 | 83 |  |  |  |
| CDC/Lune Valley | 9 |  | 9 |  |  |  |
| CDC | 4 | 4 | 4 |  |  |  |
| CDC/Jigsaw | 4 | 2 | 4 |  |  |  |
| Jigsaw | 16 |  | 16 |  |  |  |
| Heylo | 7 | 7 | 7 |  |  |  |
| Hellens | 10 | 3 | 10 |  |  |  |
| Railway | 8 |  | 8 |  |  |  |
| TBC | 14 |  | 14 |  |  |  |
| Private Dev | 4 |  | 4 |  |  |  |
| CLH | 2 |  |  |  | 2 |  |
| Rentplus | 7 |  | 7 |  |  |  |
| Hull Churches | 4 |  | 4 |  |  |  |
| TOTAL FORECAST | 313 |  | 223 | 12 | 78 |  |
| TOTAL ACTUAL |  | 39 | 38 |  | 1 |  |
| RES/S106 % of Forecast Comps |  |  |  |  |
| RES/S106 % of Actual Comps |  |  |  |  |
| Total Actual v Total Forecast |  |  |  |  |  |

The NYMNPA has a forecast of 18 affordable units

The YDNP has a forecast of 8 affordable units

Type of site:  S106 223, Exception 12 and 100% AH 78

2021/22 Tenure breakdown to Q1

| Tenure | F/cast | Actual | % Comp of total |
| --- | --- | --- | --- |
| Aff Rent | 124 | 26 |  |
| Social Rent | 0 |  |  |
| Shared Own' | 117 | 13 |  |
| DFS | 12 |  |  |
| Rent2Buy | 7 |  |  |
| Intermediate | 22 |  |  |
| TBC | 31 |  |  |
| Total | 313 | 39 |  |

2021/22 Quarter 1

# Forecast completions for Quarter 1 totaled 17

# Actual completions for Q1 totaled 39

# 6 in Craven, 14 in Selby, 1 in Hambleton, 15 in Ryedale and

# 3 in East Riding.

3.0      Rural Enquiries to end of Q1

| Craven | 1 |
| --- | --- |
| Hambleton | 3 |
| Richmondshire | 0 |
| Ryedale | 1 |
| Scarborough | 1 |
| Selby | 0 |
| East Riding | 1 |
| Total | 7 |

# Out of the 7 rural enquiries for Q1, 1 is a community led enquiry:

# Church site in Craven

4.0      Planning consents achieved by LA in 2021/22

Planning consents for Q1 in 2021/22 = 46

| LA | Forecasted Consents (affordable) | S106 | RES | 100% AH not RES | Actual Q1 Out | Actual Q1 Full | Actual Q2 Out | Actual Q2 Full | Actual Q3 Out | Actual Q3 Full | Actual Q4 Out | Actual Q4 Full |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Craven | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  |  |
| Hambleton | 44 | 0 | 0 | 0 | 0 | 44 |  |  |  |  |  |  |
| Richmondshire | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  |  |
| Ryedale | 103 | 103 | 0 | 0 | 0 | 0 |  |  |  |  |  |  |
| Scarborough | 36 | 0 | 36 | 2 | 0 | 0 |  |  |  |  |  |  |
| Selby | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  |  |
| East Riding | 0 | 0 | 0 | 0 | 0 | 2 |  |  |  |  |  |  |
| Total | 183 | 0 | 36 | 2 |  |  |  |  |  |  |  |  |
| Actuals |  |  |  |  | 0 | 46 | 0 | 0 | 0 | 0 | 0 | 0 |

| Total Outline Actuals | 0 |
| --- | --- |
| Total Full Actuals |  | 46 |

4.0	Recommendation

N&EYRHE Network members are requested to note and agree the following:

- 39 completions up to the end of Q1

- Forecast completions for 2021/22 = 313

- Planning consents for 2021/22 to Q1 = 46

- 7 rural enquiries for Q1 with 1 of these one is a CLH enquiry